# Release checklist for teams shipping AI-written code

Copy this list into your release ticket for each release. Replace [brackets], delete steps that don't apply, and delete this note.

- Release: [version or name]

- Release owner: [name]

- Planned date: [YYYY-MM-DD]

- Ticket or notes: [link]

# 1. Before the cut

- ☐ Every change in the release is merged through a pull request with an approval from someone other than its author.

- ☐ Every AI-assisted change in the release says so in its pull request, with the tool and the task.

- ☐ No change in the release has an open finding of [high] severity or above.

- ☐ Changes to pipelines, infrastructure, authentication and migrations were approved by their code owners.

- ☐ Feature flags for unfinished work are off by default in production.

- ☐ Release notes are drafted from the merged pull requests, not from memory.

# 2. Release candidate

- ☐ The full test suite passed on the release commit itself, not on an earlier one.

- ☐ Coverage is at or above the floor of [N]% for [the modules that have one].

- ☐ The SBOM for the release commit is generated and reviewed (see the SBOM review checklist).

- ☐ No dependency in the SBOM is under a license on the [disallowed license list].

- ☐ No known vulnerability of [high] severity or above in the dependencies, or each one has a written exception.

- ☐ Secrets scanning passed on the whole release diff.

- ☐ Database migrations ran against a copy of production data, and their run time is known.

- ☐ The candidate ran in [staging] for at least [N hours] with no new errors.

# 3. Deploy

- ☐ The rollback plan is written down: revert the commit, turn off a flag, or roll back the deployment. The person who will do it knows it.

- ☐ Migrations that can't be reversed are called out, with the plan if they go wrong.

- ☐ The deploy is announced in [channel], with the release owner reachable for [the next N hours].

- ☐ The deploy goes out the same way as every other one, through the pipeline. No manual changes on servers.

- ☐ Health checks and the key dashboards are open while it rolls out.

# 4. After the deploy

- ☐ Error rates and latency are back to normal within [N minutes].

- ☐ The main user journeys work in production: [sign-in], [checkout], [the feature you shipped].

- ☐ Release notes are published.

- ☐ Anything that went wrong is written up, and an incident caused by an AI-assisted change gets a postmortem that names the review step or gate that should have caught it.

- ☐ Evidence for the release is stored: the commit, the approvals, the test runs, the SBOM and the deploy log.

# Sign-off

| Step | Signed by | Date | Notes |
| --- | --- | --- | --- |
| Before the cut | [name] | [YYYY-MM-DD] |  |
| Release candidate | [name] | [YYYY-MM-DD] |  |
| Deploy | [name] | [YYYY-MM-DD] |  |
| After the deploy | [name] | [YYYY-MM-DD] |  |

From https://aicodeops.dev/templates/release-checklist · Last updated 2026-10-24 · Licensed CC BY 4.0 (https://creativecommons.org/licenses/by/4.0/)